PROGRESS CLAUSE

PAGE 1 of 1

The Engineer anticipates that construction can begin no earlier than (SELECT ONE OF THE FOLLOWING, DELETE THE OTHER)

- 10 calendar days after award or as directed by the Engineer.

- Month, Day, Year

In no case shall any work be commenced prior to receipt of formal notice of award by the Department.

The Contractor shall prepare and submit a complete, detailed, signed Progress Schedule to the Engineer.

(Option 1) Work/Calendar (pick one) days language:

The entire project must be completed within XX work / calendar days.  Work / Calendar days will be charged on the date work starts, or on the date designated as the starting date in the Progress Schedule whichever occurs earlier.

(Option 2) Calendar date language; only use applicable examples; avoid repetition of dates:

All contract work for Stage X must be complete and the road/bridge fully open to traffic by the interim completion date of Month, Day, Year.

The project must be completely open to traffic by the open to traffic date of Month, Day, Year.

The entire project must be completed by the final completion date of Month, Day, Year.

Unless specific pay items are provided in the contract any extra costs incurred by the Contractor due to cold-weather protection and winter grading will not be paid for separately but will be included in the payment of other pay items in the contract.

After award and prior to the start of work, the Contractor must attend a preconstruction meeting with the Engineer. The Engineer will determine the day, time and place for the preconstruction meeting. The meeting will be conducted after project award and may be rescheduled if there are delays in the award of the project.

The named subcontractor(s) for Designated and/or Specialty Items, as shown in the Proposal, should attend the preconstruction meeting if such items materially affect the work schedule.

Insert General topics that will affect scheduling here, including the reference to the specific contract document.

Failure by the Contractor to meet interim completion, open to traffic, and/or final completion dates will result in the assessment of liquidated damages in accordance with subsections 108.10.C.1 and 108.10.C.2 of the Standard Specifications for Construction.